GO TOO

Build Spec — Phase 1

Auth, Onboarding & Taste Profile

Session B1 • March 2026

File-by-file task list for Claude Code execution.

Self-contained. All values inlined. No cross-references to Product Bible, Design System, or Lessons docs.

# 0. Prerequisites

Before Claude Code begins, the developer must have these ready:

- Supabase project created (Pro or Free tier) with Project URL, Publishable Key, Service Role Key, and Project Ref ID

- Google Cloud project with Places API (New) enabled and an API key

- OpenAI API key with Embeddings permission only

- GitHub account and empty repository created (e.g., github.com/username/gotoo)

- Node.js 18+ and npm installed on development machine

- Claude Code with Supabase MCP and Context7 MCP servers configured

## 0.1 Environment Variables Template

Create .env in project root with these values:

EXPO_PUBLIC_SUPABASE_URL=https://yourproject.supabase.co

EXPO_PUBLIC_SUPABASE_PUBLISHABLE_KEY=sb_publishable_...

SUPABASE_SERVICE_ROLE_KEY=eyJ...  # never in client code

GOOGLE_PLACES_API_KEY=AIza...  # Edge Function secret only

OPENAI_API_KEY=sk-...  # Edge Function secret only

# 1. Project Setup

## Task 1: Create CLAUDE.md

File: CLAUDE.md (project root)

Create the CLAUDE.md file with the following exact content. This is Claude Code's persistent memory file read at the start of every session.

# Go Too

AI-powered restaurant recommendation app. Expo (React Native) + Supabase + TanStack Query + Zustand.

## Stack

- Expo SDK 54+, Expo Router v4+, TypeScript strict

- Supabase (Postgres, Auth, Edge Functions, Realtime, pgvector)

- TanStack Query for server state, Zustand for client state

- React Native Reanimated 4 for animation

- sonner-native for toasts

- Zod for validation, Lucide React Native for icons

- Inter font (build-time via expo-font config plugin)

## Commands

- `npx expo start` — start dev server

- `npx expo start --dev-client` — start with dev build

- `npx supabase start` — start local Supabase

- `npx supabase db push` — push migrations

- `npx supabase functions serve` — local Edge Functions

- `npx supabase gen types typescript --local > src/types/database.ts` — regen DB types

## Architecture Rules

- Thin routes, fat services. No business logic in route files.

- No query inside a loop. Use JOINs or batch fetches.

- Page components are composition. Max 5-7 useState per page. Extract domain hooks.

- Server state = TanStack Query. Client state = Zustand. Local UI = useState.

- Every data component renders: loading (skeleton), empty (message+CTA), error (retry).

- Validate at boundaries with Zod. Every form, every Edge Function.

- Multi-step DB writes require transactions.

## File Conventions

- Components: PascalCase. Hooks/utils/stores: camelCase. Types: PascalCase+suffix.

- Constants: SCREAMING_SNAKE_CASE. Schemas: src/schemas/[domain].schema.ts

## Design System

- Theme via useTheme() hook — never hardcode colors, spacing, typography

- Primary: amber #D4882C (light) / #F0A848 (dark)

- Dark mode bg: #121212 (dark gray, NOT pure black)

- Touch targets: 44px minimum. WCAG AA contrast required.

## Critical Gotchas

- Reanimated 4 babel: 'react-native-worklets/plugin' NOT 'react-native-reanimated/plugin'

- Supabase: detectSessionInUrl: false (required for React Native)

- AppState listener: start/stop auth auto-refresh on foreground/background

- Never log passwords, tokens, or PII beyond user ID

- All API keys in Edge Function secrets, never in client bundle

- expo-sqlite/localStorage polyfill for Supabase session storage

## Task 2: Scaffold Expo Project

Run the following commands to create the project:

npx create-expo-app@latest gotoo --template blank-typescript

cd gotoo

git init

git remote add origin https://github.com/USERNAME/gotoo.git

Create .gitignore with:

node_modules/

.env

.env.local

.expo/

dist/

*.jks

*.p8

*.p12

*.key

*.mobileprovision

*.orig.*

web-build/

## Task 3: Install Dependencies

Install all Phase 1 dependencies in this exact order:

### Core Supabase

npx expo install @supabase/supabase-js expo-sqlite

### Navigation & UI

npx expo install expo-router expo-linking expo-constants expo-status-bar expo-system-ui

npx expo install react-native-screens react-native-safe-area-context

npx expo install react-native-gesture-handler

### Animation

npx expo install react-native-reanimated

### State Management & Data

npm install @tanstack/react-query zustand

### Validation & Forms

npm install zod

### Icons

npx expo install react-native-svg

npm install lucide-react-native

### Fonts

npx expo install expo-font @expo-google-fonts/inter

### Toast Notifications

npm install sonner-native

### Error Boundaries

npm install react-error-boundary

### Local Storage (for Zustand persistence)

npm install react-native-mmkv

### Auth (Google Sign-In)

npx expo install @react-native-google-signin/google-signin

### Auth (Apple Sign-In)

npx expo install expo-apple-authentication

## Task 4: Configure Project Files

### 4a: babel.config.js

CRITICAL: Use react-native-worklets/plugin, NOT react-native-reanimated/plugin. Reanimated 4 changed this.

module.exports = function (api) {

api.cache(true);

return {

presets: ['babel-preset-expo'],

plugins: ['react-native-worklets/plugin'],

};

};

### 4b: tsconfig.json

{

"extends": "expo/tsconfig.base",

"compilerOptions": {

"strict": true,

"baseUrl": ".",

"paths": { "@/*": ["./src/*"] }

}

}

### 4c: app.json

Update app.json with Expo Router scheme, plugins, and deep linking config. Set scheme to 'gotoo' for deep links (gotoo://). Include expo-router plugin, expo-font with Inter fonts, and react-native-reanimated. Set iOS bundleIdentifier to 'com.gotoo.app' and Android package to 'com.gotoo.app'.

## Task 5: Create Directory Structure

Create all directories for the Phase 1 file structure:

mkdir -p app/(auth) app/(onboarding) app/(tabs) app/join

mkdir -p src/components/ui src/components/onboarding src/components/profile

mkdir -p src/hooks src/services src/stores src/schemas

mkdir -p src/types src/utils src/theme/tokens

mkdir -p supabase/migrations supabase/functions/_shared/schemas

mkdir -p supabase/functions/search-restaurants supabase/functions/regenerate-taste-embedding

mkdir -p assets/fonts

# 2. Design System / Theme

These files implement the complete design token system. Every component uses useTheme() to access these values. No hardcoded colors, spacing, or typography anywhere in the codebase.

## Task 6: Create src/theme/tokens/colors.ts

Export lightColors and darkColors objects. Every color token has both a light and dark variant.

### Primary Colors (Amber)

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| primary | #D4882C | #F0A848 | Primary buttons, active states |
| primaryLight | #F5DEB3 | #3D2E14 | Selected backgrounds, containers |
| primaryDark | #A66A1E | #FFD08A | Pressed states, emphasis |
| onPrimary | #FFFFFF | #1E1200 | Text/icons on primary |
| onPrimaryContainer | #3D2E14 | #F5DEB3 | Text on primary containers |

### Secondary Colors (Warm Charcoal)

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| secondary | #4A4037 | #C9BAA8 | Secondary buttons |
| secondaryContainer | #EDE0D0 | #352C22 | Tags, chips, secondary bg |
| onSecondary | #FFFFFF | #1E1200 | Text on secondary |
| onSecondaryContainer | #4A4037 | #EDE0D0 | Text on secondary containers |

### Accent Colors (Coral/Terracotta)

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| accent | #C75B39 | #F0A48A | Group features, social, highlights |
| accentContainer | #FCDDD2 | #3E1D10 | Accent backgrounds |
| onAccent | #FFFFFF | #2E1108 | Text on accent |

### Semantic Colors

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| success | #2E8B57 | #6FCF97 | Verified dietary, confirmed |
| successContainer | #D4F5E2 | #1A3D28 | Success backgrounds |
| warning | #E09F3E | #FFD166 | Unverified dietary, caution |
| warningContainer | #FFF0D1 | #3D2E0F | Warning backgrounds |
| error | #CC3333 | #FF6B6B | Critical allergy, errors |
| errorContainer | #FFE0E0 | #3D1111 | Error backgrounds |
| info | #3B82F6 | #7CB3FF | Informational, links |
| infoContainer | #DBEAFE | #1A2D4D | Info backgrounds |

### Surface / Background

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| background | #FAFAF7 | #121212 | App background (NOT pure black) |
| surface | #FFFFFF | #1E1E1E | Cards, sheets |
| surfaceElevated | #FFFFFF | #252525 | Bottom sheets, modals |
| surfaceHighest | #FFFFFF | #2C2C2C | Popovers, tooltips |
| surfaceDim | #F0EDE8 | #161616 | Sunken areas, inactive |

### Text Colors

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| textPrimary | #1A1A1A | #F0F0F0 | Headings, primary body |
| textSecondary | #555555 | #A0A0A0 | Descriptions, metadata |
| textTertiary | #888888 | #6B6B6B | Placeholders, hints, disabled |
| textDisabled | #BBBBBB | #444444 | Disabled state text |
| textInverse | #FFFFFF | #1A1A1A | Text on filled buttons |

### Border Colors

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| border | #E0DDD8 | #333333 | Card borders, input borders |
| borderFocused | #D4882C | #F0A848 | Focused input borders |
| divider | #EEEBE5 | #2A2A2A | List dividers, separators |

### Match Score Colors (for later phases, include now)

| Range | Label | Light | Dark | BG Light | BG Dark |
| --- | --- | --- | --- | --- | --- |
| 90-100 | Excellent | #2E8B57 | #6FCF97 | #D4F5E2 | #1A3D28 |
| 75-89 | Great | #3A9F6B | #7EDB9F | #DCF7E8 | #1F4530 |
| 60-74 | Good | #D4882C | #F0A848 | #FFF0D1 | #3D2E14 |
| 40-59 | Fair | #B07830 | #D4A04A | #F5E8D0 | #352E1A |
| 0-39 | Low | #888888 | #6B6B6B | #EEEEEE | #2A2A2A |

## Task 7: Create src/theme/tokens/typography.ts

Export the type scale. Font family is always 'Inter'. All sizes in pixels.

| Token | Size | Weight | Line Height | Letter Spacing |
| --- | --- | --- | --- | --- |
| displayLarge | 32 | 700 Bold | 40 | -0.5 |
| displaySmall | 28 | 700 Bold | 36 | -0.3 |
| headlineLarge | 22 | 700 Bold | 28 | -0.2 |
| headlineMedium | 20 | 600 SemiBold | 26 | 0 |
| headlineSmall | 18 | 600 SemiBold | 24 | 0 |
| bodyLarge | 16 | 400 Regular | 24 | 0.1 |
| bodyMedium | 14 | 400 Regular | 20 | 0.15 |
| bodySmall | 13 | 400 Regular | 18 | 0.15 |
| labelLarge | 14 | 600 SemiBold | 20 | 0.2 |
| labelMedium | 12 | 500 Medium | 16 | 0.3 |
| labelSmall | 11 | 500 Medium | 14 | 0.4 |
| caption | 10 | 400 Regular | 14 | 0.3 |

## Task 8: Create src/theme/tokens/spacing.ts

| Token | Value (px) | Usage |
| --- | --- | --- |
| xxs | 2 | Hairline: icon-to-text nudge |
| xs | 4 | Tight: icon-label gap, chip internal |
| sm | 8 | Standard tight: title/subtitle gap |
| md | 12 | Moderate: card internal padding |
| lg | 16 | Comfortable: screen padding, card padding |
| xl | 20 | Generous: between sections |
| xxl | 24 | Large: major sections |
| xxxl | 32 | Hero: screen top padding |
| jumbo | 48 | Extreme: onboarding spacing |

## Task 9: Create src/theme/tokens/radius.ts

| Token | Value | Usage |
| --- | --- | --- |
| radiusNone | 0 | No rounding |
| radiusSm | 4 | Inline badges |
| radiusMd | 8 | Chips, tags, inputs, small buttons |
| radiusLg | 12 | Cards, large buttons |
| radiusXl | 16 | Bottom sheets, modals |
| radiusXxl | 20 | Onboarding cards |
| radiusFull | 9999 | Avatars, pills |

## Task 10: Create src/theme/tokens/elevation.ts

Shadow definitions for each elevation level. iOS uses shadow properties, Android uses elevation number.

| Level | iOS Offset | iOS Opacity | iOS Radius | Android Elev. | Usage |
| --- | --- | --- | --- | --- | --- |
| 0 | {0,0} | 0 | 0 | 0 | Flat |
| 1 | {0,1} | 0.08 | 3 | 2 | Cards, chips |
| 2 | {0,2} | 0.12 | 6 | 4 | Floating buttons |
| 3 | {0,4} | 0.16 | 12 | 8 | Bottom sheets |
| 4 | {0,8} | 0.20 | 24 | 16 | Modals |

All shadows use shadowColor '#000000'. In dark mode, shadows are invisible; elevation is conveyed by surface color changes.

## Task 11: Create src/theme/tokens/animation.ts

Duration and easing tokens for all animations.

| Token | Duration | Easing | Usage |
| --- | --- | --- | --- |
| durationFast | 100ms | Easing.out(Easing.cubic) | Button press, toggles |
| durationNormal | 250ms | Easing.bezier(0.4,0.0,0.2,1) | Screen transitions |
| durationSlow | 400ms | Easing.bezier(0.0,0.0,0.2,1) | Reveal animations |
| durationSlowest | 600ms | Easing.bezier(0.4,0.0,0.2,1) | Onboarding hero |

Spring presets:

| Token | Config | Usage |
| --- | --- | --- |
| easingSpring | withSpring({ damping: 15, stiffness: 150 }) | Interactive feedback |
| easingOvershoot | withSpring({ damping: 12, stiffness: 180 }) | Celebrations, completion |

## Task 12: Create Theme Provider & Hook

Create src/theme/theme.ts with ThemeProvider using React Context. Supports three modes: system (default), light, dark. Uses useColorScheme() for system detection. Override persisted via MMKV/AsyncStorage.

Create src/theme/useTheme.ts hook that returns { colors, typography, spacing, radius, elevation, animation, isDark, colorScheme, setColorScheme }.

Create src/theme/index.ts re-exporting ThemeProvider and useTheme.

# 3. Infrastructure

## Task 13: Create Supabase Client

File: src/services/supabase.ts

Initialize the Supabase client with session persistence using expo-sqlite localStorage polyfill.

import 'expo-sqlite/localStorage/install';

import { createClient } from '@supabase/supabase-js';

import { AppState } from 'react-native';

const supabaseUrl = process.env.EXPO_PUBLIC_SUPABASE_URL!;

const supabaseKey = process.env.EXPO_PUBLIC_SUPABASE_PUBLISHABLE_KEY!;

export const supabase = createClient(supabaseUrl, supabaseKey, {

auth: {

storage: localStorage,

autoRefreshToken: true,

persistSession: true,

detectSessionInUrl: false, // CRITICAL for React Native

},

});

// Start/stop refresh based on app state

AppState.addEventListener('change', (state) => {

if (state === 'active') supabase.auth.startAutoRefresh();

else supabase.auth.stopAutoRefresh();

});

## Task 14: Create TanStack Query Provider

File: src/services/queryClient.ts

Create and export QueryClient with these exact defaults:

- staleTime: 5 * 60 * 1000 (5 minutes)

- retry: (failureCount, error) => if error.status >= 400 && < 500 return false, else return failureCount < 3

- retryDelay: (attempt) => Math.min(1000 * 2 ** attempt, 30000)

- mutations: retry: false

## Task 15: Create Error Boundary Components

File: src/components/ui/ErrorCard.tsx

Uses react-error-boundary. Two variants:

FullScreenError: Centered card, max-width 320. Background: errorContainer (#FFE0E0 light / #3D1111 dark). Title: 'Something went wrong' (Inter SemiBold 18px, textPrimary). Error message shown in __DEV__ only (Inter Regular 14px, textSecondary). 'Try Again' button (Primary, calls resetErrorBoundary). 'Go Home' link (Ghost button, info color, navigates to /).

PageError: Same layout but with 'Go Back' link that calls router.back() instead of Go Home.

## Task 16: Create Toast Configuration

File: src/components/ui/ToastProvider.tsx

Wrap sonner-native Toaster component. Configuration:

- Position: bottom-center

- Offset: 100 (above tab bar)

- Default duration: 3000ms (success), 5000ms (error)

- Max visible toasts: 2

- Style uses theme tokens: background #1A1A1A (light) / #F0F0F0 (dark), borderRadius 8

Export a showToast utility:

export const showToast = {

success: (msg: string) => toast.success(msg),

error: (msg: string, retry?: () => void) =>

toast.error(msg, { action: retry ? { label: 'Retry', onClick: retry } : undefined, duration: 5000 }),

info: (msg: string) => toast(msg),

};

## Task 17: Create Zustand Stores

### 17a: src/stores/authStore.ts

Zustand store with MMKV persistence. State:

- session: Session | null

- user: User | null

- isLoading: boolean (true initially)

- isOnboarded: boolean (false initially)

Actions: setSession, setUser, setIsOnboarded, clear.

### 17b: src/stores/onboardingStore.ts

Zustand store with MMKV persistence. Tracks wizard progress so users can resume if app is killed mid-onboarding. State:

- currentStep: number (1-5)

- cuisineSelections: string[] (selected cuisine types)

- spiceTolerance: number (1-5, default 3)

- adventurousness: number (1-5, default 3)

- pricePreference: number (1-4, default 2)

- dietaryRestrictions: Array<{ type: string, severity: string, isHardConstraint: boolean }>

Actions: setStep, setCuisines, setPreferences, setDietary, reset.

### 17c: src/stores/uiStore.ts

Zustand store. State:

- themeMode: 'system' | 'light' | 'dark' (default 'system')

Actions: setThemeMode.

## Task 18: Create Zod Validation Schemas

File: src/schemas/auth.schema.ts

signUpSchema: { email: z.string().email(), password: z.string().min(8) }

signInSchema: { email: z.string().email(), password: z.string().min(1) }

forgotPasswordSchema: { email: z.string().email() }

resetPasswordSchema: { password: z.string().min(8), confirmPassword: must match }

File: src/schemas/profile.schema.ts

cuisinePreferencesSchema: { cuisines: z.array(z.string()).min(3) }

tastePreferencesSchema: { spiceTolerance: z.number().min(1).max(5), adventurousness: z.number().min(1).max(5), pricePreference: z.number().min(1).max(4) }

profileUpdateSchema: { displayName: z.string().min(1).max(50), avatarUrl: z.string().url().optional() }

File: src/schemas/dietary.schema.ts

dietaryRestrictionSchema: { restrictionType: z.string(), severity: z.enum(['critical','important','preference']), isHardConstraint: z.boolean() }

File: src/schemas/favorites.schema.ts

favoriteRestaurantSchema: { restaurantId: z.string().uuid(), addedFrom: z.enum(['profile','onboarding','rating','detail']), notes: z.string().max(200).optional() }

favoriteDishSchema: { dishName: z.string().min(1).max(100), cuisineTag: z.string().optional() }

## Task 19: Create Logging Utility

File: src/utils/logger.ts

Thin console wrapper. In __DEV__, logs normally. In production, structured JSON output with timestamp, level, context. Functions: logger.info(), logger.warn(), logger.error(). Each accepts (message, context?) where context is an optional object. Never log passwords, tokens, or PII beyond user IDs.

# 4. Database Schema

## Task 20: Create Migration File

File: supabase/migrations/001_initial_schema.sql

Create the complete schema. Refer to Technical Architecture doc Section 1.3 for the full CREATE TABLE statements for: users, taste_profiles, cuisine_preferences, dietary_restriction_types, user_dietary_restrictions, restaurants, ratings, groups, group_members, group_sessions, session_participants, recommendation_log.

ADDITIONS beyond the Tech Arch schema (add these tables after the existing ones):

### user_favorite_restaurants

CREATE TABLE user_favorite_restaurants (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

restaurant_id UUID NOT NULL REFERENCES restaurants(id) ON DELETE CASCADE,

added_from TEXT NOT NULL CHECK (added_from IN ('profile','onboarding','rating','detail')),

notes TEXT,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(user_id, restaurant_id)

);

CREATE INDEX idx_user_favorites_user ON user_favorite_restaurants(user_id);

### user_favorite_dishes

CREATE TABLE user_favorite_dishes (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

dish_name TEXT NOT NULL,

cuisine_tag TEXT,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(user_id, lower(dish_name))

);

CREATE INDEX idx_user_dishes_user ON user_favorite_dishes(user_id);

### Schema modification: session_participants

Change user_id to nullable and add guest_display_name for guest access support:

ALTER TABLE session_participants ALTER COLUMN user_id DROP NOT NULL;

ALTER TABLE session_participants ADD COLUMN guest_display_name TEXT;

ALTER TABLE session_participants ADD CONSTRAINT user_or_guest

CHECK (user_id IS NOT NULL OR guest_display_name IS NOT NULL);

## Task 21: Create RLS Policies

Enable RLS on every table and create these policies:

-- users: owner only

ALTER TABLE users ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users read own" ON users FOR SELECT USING (auth.uid() = id);

CREATE POLICY "Users update own" ON users FOR UPDATE USING (auth.uid() = id);

-- taste_profiles: owner only

ALTER TABLE taste_profiles ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Owner all" ON taste_profiles FOR ALL USING (auth.uid() = user_id);

-- cuisine_preferences: owner only

ALTER TABLE cuisine_preferences ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Owner all" ON cuisine_preferences FOR ALL

USING (taste_profile_id IN (SELECT id FROM taste_profiles WHERE user_id = auth.uid()));

-- user_dietary_restrictions: owner only

ALTER TABLE user_dietary_restrictions ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Owner all" ON user_dietary_restrictions FOR ALL USING (auth.uid() = user_id);

-- dietary_restriction_types: public read

ALTER TABLE dietary_restriction_types ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Public read" ON dietary_restriction_types FOR SELECT USING (true);

-- restaurants: public read

ALTER TABLE restaurants ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Public read" ON restaurants FOR SELECT USING (true);

-- user_favorite_restaurants: owner only

ALTER TABLE user_favorite_restaurants ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Owner all" ON user_favorite_restaurants FOR ALL USING (auth.uid() = user_id);

-- user_favorite_dishes: owner only

ALTER TABLE user_favorite_dishes ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Owner all" ON user_favorite_dishes FOR ALL USING (auth.uid() = user_id);

Also apply RLS to: ratings, groups, group_members, group_sessions, session_participants, recommendation_log per the Technical Architecture doc Section 8.1.

## Task 22: Seed Dietary Restriction Types

Insert reference data into dietary_restriction_types:

| Name | Display Name | Category | Severity | Icon |
| --- | --- | --- | --- | --- |
| peanuts | Peanuts | allergy | critical | AlertTriangle |
| tree_nuts | Tree Nuts | allergy | critical | AlertTriangle |
| shellfish | Shellfish | allergy | critical | AlertTriangle |
| fish | Fish | allergy | critical | AlertTriangle |
| dairy | Dairy | allergy | important | AlertCircle |
| eggs | Eggs | allergy | important | AlertCircle |
| wheat_gluten | Wheat/Gluten | intolerance | important | AlertCircle |
| soy | Soy | allergy | important | AlertCircle |
| vegetarian | Vegetarian | diet | preference | Leaf |
| vegan | Vegan | diet | preference | Leaf |
| halal | Halal | religious | important | Star |
| kosher | Kosher | religious | important | Star |
| keto | Keto | diet | preference | Flame |
| paleo | Paleo | diet | preference | Flame |

# 5. Authentication

## Task 23: Create Root Layout (Auth Gate)

File: app/_layout.tsx

This is the most important file in the app. It wraps the entire app in providers and gates routing based on auth state.

Provider wrapping order (outermost to innermost):

- GestureHandlerRootView

- SafeAreaProvider

- QueryClientProvider (with queryClient from Task 14)

- ThemeProvider

- ErrorBoundary (app-level, FullScreenError fallback)

- Slot (Expo Router)

- Toaster (sonner-native, rendered after Slot)

Auth state listener: On mount, call supabase.auth.onAuthStateChange(). When session changes, update authStore. Route logic:

- No session -> redirect to (auth)/welcome

- Session + onboarding_completed === false -> redirect to (onboarding)/welcome

- Session + onboarding_completed === true -> redirect to (tabs)

## Task 24: Create Auth Layout

File: app/(auth)/_layout.tsx

Stack navigator for auth screens. No header. Slide-from-right transitions.

## Task 25: Create Welcome Screen

File: app/(auth)/welcome.tsx

See Screen Spec for exact layout and copy. Key elements:

- Go Too logo/wordmark centered, primary amber

- Tagline: 'The AI that knows what you and your crew want to eat.'

- 'Get Started' button (Primary, Large) -> navigates to sign-up

- 'I Have an Account' button (Ghost, Medium) -> navigates to sign-in

## Task 26: Create Sign Up Screen

File: app/(auth)/sign-up.tsx

Form with email + password fields, OR social login buttons.

- Google Sign-In button (outlined, Google icon)

- Apple Sign-In button (filled black, Apple icon)

- 'or' divider

- Email input (Input component, email-address keyboardType, autoCapitalize none)

- Password input (Input component, secureTextEntry, show/hide toggle)

- 'Create Account' button (Primary, Large)

- 'Already have an account? Log in' link at bottom

Validation: Use signUpSchema from Zod. Validate on submit, show inline errors.

### Error messages (exact copy):

| Condition | Message |
| --- | --- |
| Invalid email | That doesn't look like an email address. |
| Password < 8 chars | Password needs at least 8 characters. |
| Email taken | That email's already taken. Try logging in? |
| Network error | Can't reach our servers. Check your connection. |
| Generic error | Something broke on our end. Try again in a sec. |

On successful email signup: Create user row in public.users table via database trigger or post-signup call. Navigate to verify-email screen.

## Task 27: Create Sign In Screen

File: app/(auth)/sign-in.tsx

Same social buttons as sign-up, plus email/password form.

- 'Forgot password?' link below password field

- 'Log In' button (Primary, Large)

- 'Don\'t have an account? Sign up' link at bottom

### Error messages:

| Condition | Message |
| --- | --- |
| Wrong password | Wrong password. Give it another shot or reset it. |
| User not found | We couldn't find that account. Want to sign up? |
| Too many attempts | Too many tries. Take a breather and try again in a minute. |
| Email not verified | Check your inbox — you need to verify your email first. |

## Task 28: Create Email Verification Screen

File: app/(auth)/verify-email.tsx

Shown after sign-up. Copy:

- Icon: Mail (Lucide, 48px, primary amber)

- Title: 'Check your inbox'

- Body: 'We sent a verification link to [email]. Tap it to get started.'

- 'Resend Email' button (Secondary, Medium) - 60 second cooldown after tap

- 'Use a different email' link (Ghost) - navigates back to sign-up

## Task 29: Create Forgot Password Screen

File: app/(auth)/forgot-password.tsx

- Title: 'Reset your password'

- Body: 'Enter your email and we\'ll send a reset link.'

- Email input

- 'Send Reset Link' button (Primary, Large)

- On success message: 'If that email\'s in our system, you\'ll get a reset link.' (deliberately vague for security)

## Task 30: Create Reset Password Screen

File: app/(auth)/reset-password.tsx

Accessed via deep link from reset email.

- Title: 'Set a new password'

- New password input

- Confirm password input

- 'Update Password' button (Primary, Large)

- On success: 'Password updated. You\'re good to go.' - auto redirect to sign-in

# 6. Onboarding Wizard

5-step wizard that builds the initial taste profile. Target: under 2 minutes, 70%+ completion. See Screen Spec for exact visual layouts.

## Task 31: Create Onboarding Layout

File: app/(onboarding)/_layout.tsx

Stack navigator, no header. Wrap each screen in ErrorBoundary with PageError fallback. Prevent back gesture on step 1.

## Task 32: Create OnboardingProgress Component

File: src/components/onboarding/OnboardingProgress.tsx

Segmented progress bar shown on steps 2-5 (not step 1).

- 4 segments (for steps 2-5)

- Full width minus 32px padding

- Each segment: 4px height, 8px gap between

- Completed/active: primary amber (#D4882C / #F0A848)

- Upcoming: border color (#E0DDD8 / #333333)

- Fill animation: 300ms easingStandard (Easing.bezier(0.4, 0.0, 0.2, 1))

## Task 33: Onboarding Step 1 - Welcome

File: app/(onboarding)/welcome.tsx

- Hero text: 'Let\'s figure out your taste.' (displayLarge, 32px, Bold, textPrimary)

- Subtext: 'Quick — takes about 2 minutes. Makes everything better.' (bodyLarge, 16px, textSecondary)

- Spacing: 48px (jumbo) top, 16px between hero and sub, 32px before button

- 'Let\'s Go' button (Primary, Large, full width minus 32px padding)

- No progress indicator on this step

- Animation: hero fades in 400ms easingEnter, button fades in 200ms delayed

## Task 34: Onboarding Step 2 - Cuisine Selection

File: app/(onboarding)/cuisines.tsx

Component: src/components/onboarding/CuisineGrid.tsx + CuisineTile.tsx

- Header: 'What cuisines do you love?' (headlineLarge)

- Subtext: 'Pick at least 3. Go wild.' (bodyMedium, textSecondary)

- Grid: 3 columns, 12px gap. Each tile: fills column width, aspect ratio ~1:1, 8px border radius

- Tile content: emoji top-center at 32px size, cuisine name below (Inter Medium 13px, textSecondary)

- Default tile: surface background, border color border, 1px

- Selected tile: 2px border primary amber, background primaryLight (#F5DEB3 / #3D2E14)

- Selection animation: scale 1.05 with spring(damping:12, stiffness:180), border fade 200ms

- Minimum 3 selections to enable Next button

- 'Next' button: disabled state (opacity 0.4) until 3 selected, then Primary Large

Cuisine list (display order):

Mexican 🌮, Italian 🍝, Japanese 🍣, Chinese 🥡, Thai 🍜, American 🍔, Indian 🍛, Korean 🥘, Mediterranean 🫒, Vietnamese 🍲, Greek 🥙, Southern/Soul 🍗, Seafood 🦐, BBQ 🔥, French 🥐, Middle Eastern 🧆, Caribbean 🌴, Ethiopian 🍽️, Peruvian 🫕, Spanish 🥘, German 🥨, Cajun/Creole 🦞

## Task 35: Onboarding Step 3 - Taste Preferences

File: app/(onboarding)/preferences.tsx

Components: src/components/onboarding/PreferenceSlider.tsx + PriceSelector.tsx

- Header: 'How do you like your food?' (headlineLarge)

- Subtext: 'Slide to match your vibe.' (bodyMedium, textSecondary)

Slider 1 - Spice: Label 'Spice level'. Left: 'Mild' (1). Right: 'Bring the heat' (5). Default: 3. Track 4px, active: primary amber, inactive: border. Thumb: 28px circle, primary amber, 2px white border. Value label above thumb during drag.

Slider 2 - Adventure: Label 'Trying new things'. Left: 'Comfort zone' (1). Right: 'Surprise me' (5). Default: 3.

Price picker: Label 'What's your typical budget?'. Four tappable pills: '$' / '$$' / '$$$' / '$$$$'. Default: '$$'. Selected: primary amber background, white text. Unselected: surface background, textSecondary. Each pill: 52px height, radiusMd (8px), equal width.

- 24px spacing between each control group

- 'Next' button always enabled (all have defaults)

## Task 36: Onboarding Step 4 - Dietary Needs

File: app/(onboarding)/dietary.tsx

Components: src/components/onboarding/DietaryList.tsx + DietaryItem.tsx

- Header: 'Any dietary needs?' (headlineLarge)

- Subtext: 'We\'ll make sure your picks are safe. Skip if none.' (bodyMedium, textSecondary)

Two sections with section headers (labelMedium, textTertiary, uppercase):

'ALLERGIES & INTOLERANCES': Peanuts, Tree Nuts, Shellfish, Fish, Dairy, Eggs, Wheat/Gluten, Soy

'DIETS & PREFERENCES': Vegetarian, Vegan, Halal, Kosher, Keto, Paleo

Each item: Row with icon (16px Lucide) + label (bodyLarge) + toggle on right. On toggle: row background becomes primaryLight. For allergy items, after toggle on: severity selector appears below with three chips: 'Life-threatening' / 'Significant' / 'Preference only'. Default: 'Significant'. Maps to severity: critical/important/preference.

- 'Next' button always enabled (dietary is optional)

- Below button: 'None of these? Just hit Next.' (bodySmall, textTertiary, centered)

## Task 37: Onboarding Step 5 - Complete

File: app/(onboarding)/complete.tsx

- Animated checkmark: scales from 0 to 1.15 to 1.0 using easingOvershoot spring(damping:12, stiffness:180)

- Subtle confetti: 15-20 particles, colors [#D4882C, #C75B39, #F5DEB3, #E09F3E], 1500ms duration

- Hero: 'You\'re all set.' (displayLarge)

- Subtext: 'Your taste profile is live. Let\'s find you something good.' (bodyLarge, textSecondary)

- Secondary info: 'The more you rate, the smarter we get.' (bodySmall, textTertiary)

- Primary CTA: 'Show Me Restaurants' (Primary, Large) -> set onboarding_completed=true, navigate to tabs

- Secondary CTA: 'Add Favorite Spots First' (Ghost, Medium) -> navigate to favorites management

On completion, this screen triggers:

- 1. Set users.onboarding_completed = true in database

- 2. Create taste_profiles row with onboarding data

- 3. Create cuisine_preferences rows for each selection

- 4. Create user_dietary_restrictions rows for each selection

- 5. Call regenerate-taste-embedding Edge Function

- 6. Clear onboarding store

- 7. Navigate to (tabs)

# 7. UI Components

Build the design system primitive components. Each uses useTheme() for all styling.

## Task 38: Button Component

File: src/components/ui/Button.tsx

4 variants: Primary, Secondary, Ghost, Destructive. 3 sizes: Large (52h, 24hPad, 16px SemiBold, radius 12), Medium (44h, 20hPad, 14px SemiBold, radius 8), Small (36h, 16hPad, 13px SemiBold, radius 8). States: default, pressed (opacity 0.85, scale 0.97, 100ms), disabled (opacity 0.4), loading (ActivityIndicator replaces text, same size). Full-width prop. Icon left/right prop.

| Variant | BG Light | Text Light | BG Dark | Border |
| --- | --- | --- | --- | --- |
| Primary | #D4882C | #FFFFFF | #F0A848 | None |
| Secondary | transparent | #D4882C | transparent | 1.5px primary |
| Ghost | transparent | #555555 | transparent | None |
| Destructive | #CC3333 | #FFFFFF | #FF6B6B | None |

## Task 39: Input Component

File: src/components/ui/Input.tsx

Height 48px. 16px horizontal padding. Background surface. Border 1px border default, 2px primary focused, 2px error on error. Radius 8px. Text: Inter Regular 16px textPrimary. Placeholder: textTertiary. Label above: Inter Medium 13px textSecondary, 4px margin-bottom. Error text below: Inter Regular 12px error color, 4px margin-top. Left icon prop (20px, textTertiary). secureTextEntry prop with show/hide eye icon. Search variant: 40px height, radiusFull, surfaceDim background.

## Task 40: Additional UI Primitives

Create these components following the Design System spec:

- Avatar.tsx - Sizes: Small (32), Medium (40), Large (56), XLarge (80). Full radius. Initials fallback on secondaryContainer bg.

- Chip.tsx - Height 28, padding 4/10, radiusMd. Default: secondaryContainer bg. Selected: primary bg + white text. Removable variant with X button.

- Toggle.tsx - Track 48x28, thumb 24px. Off: border track, white thumb. On: primary track, white thumb. radiusFull. 200ms spring.

- ProgressBar.tsx - Height configurable (default 4px). Track: border color. Fill: primary. Animated fill width.

- Skeleton.tsx - Shimmer loading. Base: #EEEBE5/#2A2A2A. Highlight: #F8F6F1/#363636. Linear gradient L-to-R, 1200ms, infinite. Configurable width/height/radius.

- EmptyState.tsx - Centered layout. Optional illustration (160x160). Title (headlineMedium). Description (bodyMedium, centered, max 280px). 24px gaps. Primary Medium CTA button.

# 8. Navigation Shell

## Task 41: Create Tab Bar Layout

File: app/(tabs)/_layout.tsx

Custom tab bar with Expo Router Tabs. 4 tabs:

| Tab | Icon (Lucide) | Label | Route |
| --- | --- | --- | --- |
| Home | Home | Home | (tabs)/index |
| Groups | Users | Groups | (tabs)/groups |
| Search | Search | Search | (tabs)/search |
| Profile | User | Profile | (tabs)/profile |

Tab bar spec: Height 60px + safe area. Background: surface. Border top: 1px divider. Icons: 24px, stroke 2. Labels: Inter Medium 11px. Icon-to-label gap: 2px. Active: primary amber. Inactive: textTertiary. No animation on tab switch.

## Task 42: Create Placeholder Tab Screens

Files: app/(tabs)/index.tsx, app/(tabs)/groups.tsx, app/(tabs)/search.tsx

Each uses EmptyState component:

- Home: title 'Your Picks Are Coming', description 'We\'re building your personalized feed. Hang tight.', no CTA

- Groups: title 'Group Sessions Coming Soon', description 'Round up your crew and let the AI find a spot everyone loves.', no CTA

- Search: title 'Restaurant Search Coming Soon', description 'Find any restaurant, anywhere. Almost ready.', no CTA

## Task 43: Create Profile Tab

File: app/(tabs)/profile.tsx

Functional screen with user info + taste profile + favorites. See Screen Spec for complete layout. Key sections:

- User info card: Avatar (Large 56px) + display name (headlineMedium) + email (bodyMedium textSecondary) + 'Edit Profile' ghost button

- Taste Profile section: 'Your Taste Profile' header + profile strength bar + cuisine chips + spice/adventure scales + price display + dietary badges + 'Edit Taste Profile' button

- Favorite Restaurants section: 'Favorite Spots' header + horizontal scroll of mini cards or empty state + 'Add'/'Manage' buttons

- Favorite Dishes section: 'Dishes You Love' header + wrapping chip display or empty state + 'Add' button

- Sign Out button at bottom (Destructive, Medium)

# 9. Favorites & Restaurant Search

## Task 44: Create search-restaurants Edge Function

File: supabase/functions/search-restaurants/index.ts

Deno Edge Function. Proxies to Google Places Text Search API (New) with Essentials fields only (name, address, location, rating, price_level, photos, types). Upserts results into restaurants table as cache. Returns formatted results.

Input: { query: string, latitude?: number, longitude?: number, radius_meters?: number }

Output: { restaurants: Array<{ id, google_place_id, name, address, latitude, longitude, google_rating, price_level, cuisine_types, photo_url }> }

Uses GOOGLE_PLACES_API_KEY from Edge Function secrets. Uses SUPABASE_SERVICE_ROLE_KEY for database writes (bypasses RLS).

## Task 45: Create regenerate-taste-embedding Edge Function

File: supabase/functions/regenerate-taste-embedding/index.ts

Collects all taste data for a user: cuisine preferences, spice/adventurousness/price, dietary restrictions, favorite restaurants (cuisine types), favorite dishes. Generates a natural language summary, sends to OpenAI text-embedding-3-small, stores resulting vector in taste_profiles.taste_embedding. Updates profile_strength.

Weighting: Favorite restaurants 1.5x, favorite dishes 1.3x, ratings 2x (when they exist in Phase 4). Each favorite restaurant adds +3 to profile_strength. Each dish adds +1.

## Task 46: Create Favorites Hooks

File: src/hooks/useFavoriteRestaurants.ts

TanStack Query hook. Queries: list favorites, add favorite, remove favorite, update notes. Query key: ['favorites', 'restaurants', userId]. Invalidates on mutation.

File: src/hooks/useFavoriteDishes.ts

TanStack Query hook. Queries: list dishes, add dish, remove dish. Query key: ['favorites', 'dishes', userId].

File: src/hooks/useRestaurantSearch.ts

TanStack Query hook with 400ms debounce. Minimum 2 characters. Calls search-restaurants Edge Function. Query key: ['restaurants', 'search', query].

## Task 47: Create Favorites Management Screen

File: app/favorites.tsx

Full screen pushed from profile. Search bar at top (Input search variant). Below: list of current favorites with swipe-to-delete. When search has text: results replace favorites list with '+' button to add. See Screen Spec for complete visual layout.

## Task 48: Create Favorites Profile Components

Create these components:

- FavoriteRestaurantMini.tsx - Mini card for horizontal scroll. 160px wide, image 80px tall (radiusMd top), name below (bodyMedium, 1 line ellipsis), cuisine (bodySmall, textSecondary).

- FavoriteRestaurantRow.tsx - Row for management list. 48x48 thumbnail + name + cuisines + notes preview + delete button.

- RestaurantSearchResult.tsx - Same as row but with '+' add button. Already-favorited shows checkmark.

- FavoriteDishChip.tsx - Chip with X button for removal. Removable variant of Chip component.

- AddDishSheet.tsx - Bottom sheet. Input 'What\'s the dish?', optional cuisine tag selector (horizontal chip scroll), 'Add' button.

# 10. Deep Link Handler

## Task 49: Create Group Invite Handler

File: app/join/[code].tsx

Phase 1 placeholder. Validates the invite code format. If user is authenticated, shows 'Group joining coming soon' with the group name. If not authenticated, shows 'Create an account to join this group' with sign-up CTA. Full implementation in Phase 3.

# 11. Data Hooks

## Task 50: Create useAuth Hook

File: src/hooks/useAuth.ts

Wraps Supabase Auth methods. Exposes: signUp, signIn, signOut, signInWithGoogle, signInWithApple, forgotPassword, resetPassword. Each uses useMutation from TanStack Query. Handles loading states and error normalization. Updates authStore on success.

## Task 51: Create useTasteProfile Hook

File: src/hooks/useTasteProfile.ts

TanStack Query hook. Fetches taste profile + cuisine preferences + dietary restrictions in parallel. Exposes: profile data, updateProfile mutation, updateCuisines mutation, updateDietary mutation. Each mutation triggers toast on success/error and invalidates queries.

## Task 52: Create useProfile Hook

File: src/hooks/useProfile.ts

TanStack Query hook. Fetches user profile from public.users table. Exposes: user data, updateProfile mutation (display_name, avatar_url). Query key: ['profile', userId].

# 12. Final Tasks

## Task 53: Generate TypeScript Types

npx supabase gen types typescript --local > src/types/database.ts

This generates types from your schema. Import these types throughout the codebase for type-safe Supabase queries.

## Task 54: Test Build

npx expo start

Verify: app launches, welcome screen renders, auth flow works, onboarding wizard completes, profile displays data, favorites search returns results, dark mode works.

## Task 55: Initial Git Commit

git add -A

git commit -m "Phase 1: Auth, Onboarding, Taste Profile, Favorites"

git push -u origin main

# 13. Cross-Domain Impacts

- Tech Arch schema: session_participants.user_id changed to nullable for guest access. New tables: user_favorite_restaurants, user_favorite_dishes.

- Tech Arch Edge Functions: search-restaurants pulled from Phase 2 to Phase 1.

- Lessons doc: Sonner replaced with sonner-native (React Native port, same API). Pino replaced with structured console wrapper (no Node.js server).

- Design System: Confetti animation added for onboarding completion (not in F3 spec). Toast component implemented via sonner-native config, not custom build.

- Product Bible: Exact copy for all screens derived from tone guidelines. All error messages match casual/helpful voice.

# 14. Open Questions

- Google/Apple Sign-In requires dev builds (not Expo Go). Test email auth first, add social auth when dev builds are set up.

- Font loading strategy: start with useFonts hook for Expo Go compatibility, switch to config plugin for dev builds.

- Tab bar height on non-notched devices: may need conditional 60 + safeAreaBottom. Test during build.

- Google Places photo reference TTL: test actual expiry during search implementation.

- Reanimated 4 + Expo SDK 54 compatibility: verify react-native-worklets/plugin works. Fall back to react-native-reanimated/plugin if not.